## Slide 1: Update on WPMAG
Kamil Sedlák

## Slide 2: Outlook
Personnel
Design Process Review 2019
Gate review 2020
FP9 Programme – funding for 2021-2027
EU-CN Collaboration
Task Specifications 2020
EEG
Presentations and Publications
Conclusions

## Slide 3: Personnel
Valentina Corato officially on maternity leave till ~April 2020.
Christian Vorpahl on paternity leave 17.2. – 16.8.2020.
Reinhard Heller – retired.
New members:
  Andrea Allio, POLITO
  Daniel Nickel, KIT
  Sandra Varin, Cryogenics engineer, CEA
  Jose Lorenzo, EEG, Barcelona Supercomputing Center (BSC), supervised by Prof. Mervi Mantsinen
  Tomáš Kujovič and Marek Mošať from Slovak Academy of Sc.

## Slide 4: Design Progress Review 2019
12-13th of December 2019 in Garching
Aim:
  To provide feedback on the work done within WPMAG
  to check if the corrective actions suggested by the panel of reviewers have been adequately implemented.
Panel Recommendations:
  WPMAG_DPR3 Panel Report (2MSF3Y v1.1)
Panel recommendations need to be addressed in the Tasks Specifications of 2020.

## Slide 5: Gate Review 2020 – G1
Planned for the Autumn 2020
Prior to the Gate Review, there will be a “Design Review” (WPMAG: 18-19. Jun 2020).
The same Panel of experts as for the previous DPR.
The whole DEMO will be reviewed, but each work package separately.
The Design Review will be done by:
  Review of the documents.
  Panel of experts will provide a feedback: comments, questions, criticism, …
  WPMAG will respond, i.e. probably the PL will prepare a presentation to answer the comments of the Experts.

## Slide 6: Purpose of the Gate Review 2020
The purpose of the G1:
To signal a transition from the pre-conceptual design phase to the conceptual des. phase, and to define some basis for the next 4 years.
To review the work that has been done within a given work package in the past (Design Review Process).

## Slide 7: Dossiers Types of the G1
The Documents are split into several categories:
Design Definition (e.g. design description and requirements). This part can be very brief, and should define things that will remain valid until the next gate review (G2 scheduled to 2024). The text of the design definition documents should typically be just a few pages, in some cases just one or two pages. The documents serve as the input for the conceptual design phase.
Design Justification (e.g. documents proving compliance with requirements and analyses). This part of the dossiers should support the Design Definition. This part can contain much longer documents compared to the Design Definition. Here we can show what was done in WPMAG in the past years. Most of these documents will be formed by the final reports of the 2019 tasks.
Project Management – PEP (V. Corato), Risk Register (L. Moricci)

## Slide 8
Deliverables for 2020 gate review (G1) – Generic (from C. Vorpahl)
1. Design DEFINITION dossier:
  Architecture definition
  BOM, PBS, general arrangement drawing
  2D schematics
    Block & syst. analysis diagrams
    PFD, P&ID
  (Internal ) interfaces definition
  Sub-systems definition
  Requirements/specification of sub-systems
  Drawings & models
Contains all and only the input documents from WPMAG to be taken into account for the CDA (i.e. from 2021 on, these become requirements (!).
Example: Includes space reservations (= config. models), but not detailed designs, which are contained in the Justification dossier.
Reason: Changes after 2020 require a DCR (!)
2. Design JUSTIFICATION dossier
  Requirements compliance & propagation matrix
  Relevant analysis & experimental reports
  Previous design review reports
    For justification of choices
  Analysis database
    Inputs & models
    Results
Contains all documents to verify and validate the Definition (cf. left). It is linked to the Definition it justifies.
REMARKS:
This is a way of standardizing our work into categories enabling a systematic plant-level review
Most of the needed documents are produced anyway in WPMAG

## Slide 9: List of Documents to be Prepared
The requested structure of the documents was prepared in agreement between DEMO managers (Christophe Baylard, Christian Vorpahl) and WPMAG PL (K. Sedlak, V. Corato).
Place holders created in IDM.

## Slide 10: List of Documents to be Prepared
72 documents to be prepared in total.

## Slide 11: Hall of Fame (Authors Asked to Help)
Bonifetto | Roberto | RBO
Boso | Daniela | DBO
Bruzzone | Pierluigi | PBE
Corato | Valentina | VCO
Guarino | Roberto | RGO
Hoa | Christine | CHA
Kumar | Mithlesh | MKR
Lacroix | Benoit | BLX
Morici | Luigi | LMO
Muzzi | Luigi | LMI
Nunio | Francois | FNO
Sarasola | Xabier | XSA
Savoldi | Laura | LSI
Sedlak | Kamil | KSK
Tomassetti | Giordano | GTI
Turtu | Simonetta | STU
Wesche | Reiner | RWE
Zani | Louis | LZI
Most of the documents = Final Reports.
Some of the documents are just 1-2 pages long.
  “Definition doc.” – usually short, very concise, in theory containing the definition that should remain valid for the next ~4 years (till the next Gate Review).
  “Justification doc” – can be longer, supporting the definition docs.
The Authors have been contacted. If you cannot work on the document, or wish to change the delivery date, let us know.
Templates or examples for some documents exist.

## Slide 12: Examples of the Requested Documents
SRD (System Requirements Document): 10-15 main requirements for the magnet system. E.g.: “The magnet system must generate field of 5.2T on the plasma axis.”
Propagation Matrix: a document (table) describes, how the system requirements propagate to the individual subsystem requirements. For example, if the high-level requirement is that the magnets system provides 5.2 T on plasma axis, the propagation matrix specifies that this requirement is fulfilled by the TF coils.
Compliance Matrix: a table with the system requirements and brief explanations, how these requirements are fulfilled. E.g. verification that the 5.2 T field is generated by the TF coil, with link to the electromagnetic analysis report justifying it.

## Slide 13: Examples of the Requested Documents
Summary Sheets: Tables summarizing the main parameters of the given coil design.
BOM – Billet of Materials – assignment of unique identification numbers to all DEMO sub-systems and sub-components.
Classification catalogue – the main point of the classification is to identify the design variants. Template example prepared by C. Baylard.
Examples and templates provided by C. Baylard in the document “templatesExamples-00-01.docx” and “TCM13Nov-01-00.pptx”.

## Slide 14: FP9 Progamme – Workplan 2021-2027
EUROfusion DEMO has to request further funding for the years 2021-2027 (7 years, corresponding to the conceptual design phase).
Documents are in preparation – prepared by PLs, C.Vorpahl, Alice Beaumont and John Holden.
Views of Gianfranco Federici, Panel of Experts and PL need to be harmonized.

## Slide 15: EU-CN Collaboration
10. Dec. 2019: Christian Vorpahl uploaded on IDM the newest version of the “Specific Agreement #1 CFETR/EU DEMO Magnet Design & Experiments” https://idm.euro-fusion.org/?uid=2NSW5V. This file contains a table with tasks, PPY allocation and the RUs involved.
The SpecAgr1 is in signing process by the administrations of the RUs.
A meeting on EU-CN collaboration on the DEMO level was scheduled for March, but postponed by at least 3 months due to the corona virus.

## Slide 16: Work Package #1 – HTS Quench Experiment

## Slide 17: Work Package #2 – TF WP

## Slide 18: Task Specifications 2020
Thanks to those who send the TS in advance.
We will have to adjust them according to the
  Needs and priorities of the WPMAG project.
  Recommendations of the DPR Panel.
  Preparation for the G1 Review.

## Slide 19: Task Specifications 2020
Beneficiary | Department | Year | ppy @ 50% | ppy @ 100% | Equipment/other goods and serv. (k€) | CC on Subcontracting 100% (k€)
CEA | PPPT | 2020 | 2.55 | 0.00 | 0.000 | 37.50
CCFE | PPPT | 2020 | 0.30 | 0.00 | 0.000 | 0.00
ENEA | PPPT | 2020 | 2.20 | 0.70 | 0.000 | 0.00
RFX | PPPT | 2020 | 0.50 | 0.00 | 0.000 | 25.00
FOM | PPPT | 2020 | 0.90 | 0.00 | 30.000 | 0.00
FZJ | PPPT | 2020 | 0.00 | 0.00 | 0.000 | 0.00
IPPLM | PPPT | 2020 | 0.30 | 0.00 | 0.000 | 0.00
KIT | PPPT | 2020 | 0.30 | 0.00 | 0.000 | 0.00
CRPP | PPPT | 2020 | 2.30 | 0.00 | 400.000 | 75.00
MEDdc | PPPT | 2020 | 0.40 | 0.00 | 0.000 | 0.00
SUBTOTAL DEMO |  |  | 9.75 | 0.70 | 430.00 | 137.50
CIEMAT | PPPT | 2020 | 0.20 | 0.00 | 0.000 | 0.00
CU | PPPT | 2020 | 0.20 | 0.00 | 0.000 | 0.00
FOM | PPPT | 2020 | 0.10 | 0.00 | 0.000 | 0.00
IPPCR | PPPT | 2020 | 0.20 | 0.00 | 0.000 | 0.00
KIT | PPPT | 2020 | 2.20 | 0.00 | 0.000 | 0.00
OAW | PPPT | 2020 | 0.20 | 0.00 | 0.000 | 0.00
SUBTOTAL PRD |  |  | 3.10 | 0.00 | 0.00 | 0.00
TOTAL WPMAG |  |  | 12.85 | 0.70 | 430.00 | 137.500

## Slide 20: Engineering Grants
Roberto Bonifetto, POLITO – finished in 2019
Bennet Jose, CEA – ongoing
Lorenzo Giannini, ENEA – starting in 2020
Jose Lorenzo, BSC – starting in 2020

## Slide 21: Engineering Grants
Roberto Bonifetto, POLITO – finished in 2019
Bennet Jose, CEA – ongoing
Lorenzo Giannini, ENEA – starting in 2020
Jose Lorenzo, BSC – starting in 2020

## Slide 22: Presentations and Publications
Abstracts, posters, oral presentations and publications should be uploaded to the EUROfusion pinboard 2-3 weeks before the conference or submission of draft paper to a journal.
Present your work from the WPMAG perspective, i.e. mention (and cite) other WP options or analysis (done on the same or similar subject) by other RU:
  To avoid confusion of the readers (outsiders may not know that we have more design options).
  To increase our overall visibility.
After a publication is accepted, upload the final version of your manuscript prepared by you (not the published version) to the pinboard. Select “not ready for review” for the final accepted version.

## Slide 23: Conclusions
Help us to prepare documents for the G1 review.
Let’s upload all final reports as soon as you reasonable can in order to start working on the 2020 tasks.
The tasks of the year 2020 are due in October 2020, so that they can be reviewed, revised and approved till December 2020.
Final meeting in 2020 will shall be organized not later than in October 2020.