## Slide 1
Presentation on EEG activities
Wide-Range Studies on Insulation (2019-2020)
Bennet Jose
CEA Paris-Saclay

## Slide 2
EEG work program
STUDY
existing insulation techniques, mechanical behavior, failure etc.
Large scale WP model
design and feasibility study
MOCK UPS
tests on small scale models
RT and cryogenic
standard and alternate insulation
FE models and criteria
ALTERNATE TECHNIQUES
hybridization, ceramics, …
coatings /surface treatment




Current
May 2019
Fev
2020

## Slide 3
Progress of the EEG work program
  Studies on insulation and literature survey
  Training on FE modelling by participating in WPMAG activities
  Kick start of activities with CEA Cadarache and ITER (MIFI Facility)
  Start of experimental activities
  Training on Grid Method
  Training on Fusion and Plasma physics at IPP (Summer university, Garching 2019)
Phase 1
Phase 2
  Preparation of test specimen
    Procurement of materials (Ribbon, Resin, design of mould etc)
    Resin Impregnation of test sample
    Machining of the test sample
    Placement of grids
    Tests in ENSTA Brest (IRDL)
    Image processing and FE Modelling

## Slide 4
Training on FE modelling
Global Analysis of TF coil with WP4
  Mechanical Modelling of the global TF structure
  Homogenization of coil properties
  Post processing

## Slide 5
Activities with CEA Cadarache, ITER
  Discussion on activities at IRFM
    Overview on mechanical analysis and criteria used for ITER and JT60sa Coils
    Overview on thermo-hydraulics
  Visit to MIFI Facility (ITER)
    Discussion on various tests performed on magnets
    Discussion on tooling and preparation of small test specimens
    Procurement of resin

## Slide 6
Experimental Activities
shear
shear + tension
shear + compression
ARCAN test fixture
  Contract in place with ENSTA Brest(IRDL) for testing small scale samples
  Full field measurement using grid method

## Slide 7
Experimental Activities – Phase 2
Preparation of test specimen
  Initial tests will be performed on 3x3 CICC type specimens
  Mould to be used for the impregnation of a specimen of 88 mm
  Existing mould to be used in CEA Saclay
Procurement ongoing

## Slide 8
Experimental Activities
Preparation of test specimen
  Preparation and Machining of test specimen
88 mm
(25x25x3)x3 + (0,5x6) mm
(Square tube) (Ribbon)
10~12 mm x 4 Specimens
Glass fibre ribbon and 25x25x3 mm tube procured
  Resin: CTD 435A/B from MIFI (ITER) Epoxy resin used in ground insulation
  Procurement of new resin for future studies - in progress from CTD

## Slide 9
Activities performed
Study on grid method
  Training on grid method by using the script in Python by processing images of existing samples
  It was decided to use the script in MATLAB for better resolution of the results
  *courtesy: F.NUNIO, C. BADULESCU
Sample tested*

## Slide 10
Timeline Phase 2 >Nov 2019
Dec- Jan 2020
Design of Mould and procurement of tubes and tape
Nov - Dec 2019
Jan – Feb 2020
March 2020
Procurement of resin and Mould
Preparation of grid
Testing of samples
ENSTA Brest
Impregnation and cutting of samples
Image processing and FEM Validation
March –June 2020
Quotation for testing of 4 samples in place between CEA and ENSTA

## Slide 11
Testing of ITER CS module - 8 (4x5)
Future tasks and New collaborations
Thanks to the collaboration of CEA with ITER, the cut sample of Full scale ITER CS is at CEA Saclay!!
Compression test with full field measurement
21cm
9 cm
30 cm
30 x 21 x 9 cm
~46 Kg
Test planned for end of 2020 or 2021
(discussion ongoing)

## Slide 12
Participation in ITER CS module qualification activities
Future tasks and New collaborations
  *Image courtesy: T.SCHILD, ITER
Sample 2,6 and 7 to CERN
Participation in Pushout tests at CERN (Feb 2020)
Participation in CTE testing at CEA Saclay
Collaboration on insulation studies for accelerator magnets
A new collaboration with accelerator magnet team at CEA Saclay for studies on insulation

## Slide 13
Conclusion
  Phase 1 activities as per the work program is completed
  Phase 2 activities are ongoing as planned
  Two new collaborations in place

## Slide 14
Thank you …

## Slide 15
Small scale WP samples to test insulation*
  Motivation: improve the understanding of the structural strength of the insulation, refine the strength criteria and validate FE analyses.
  Full strain field measurement technique : see http://www.thegridmethod.net/
4x4 conductor pattern ( 10 cm²)
(2D plane stress   1 cm thickness)
Fine pitch grid glued onto sample
(grid method)
ARCAN test fixture allowing different stress state :
shear
shear + tension
shear + compression
Output : strain field
over the entire surface of the 4x4 sample
Test setup
exy
*F.NUNIO, WPMAG Final Meeting 2018

## Slide 16
Feasibility study of "full-field" measurement on SC stacks
Specimen (NbTi-Cu / G11)
“Measuring in-plane displacement and strain fields with the grid method. A feasibility study on superconducting magnet” Workshop #2 on Nb3Sn technology for accelerator magnets, session 2 on “Material aspect / characterization” C. Badulescu, B. Blaysat and M. Grédiac
Specimen with clamps
Specimen in an Arcan fixture
Shear/Compression setup
Results for shear/compression setup
Y
X
*F.NUNIO, WPMAG Final Meeting 2018

## Slide 17
Feasibility study of "full-field" measurement on SC stacks
“Measuring in-plane displacement and strain fields with the grid method. A feasibility study on superconducting magnet” Workshop #2 on Nb3Sn technology for accelerator magnets, session 2 on “Material aspect / characterization” C. Badulescu, B. Blaysat and M. Grédiac
Crack initiation + propagation
Pure Shear setup
C1
C2
C3
Y
X
*F.NUNIO, WPMAG Final Meeting 2018